EDD · ESPMO · GOVERNANCE

# Fidelity & Coverage — Use of the EDD T-Shirt Size / Template Breakdown

in the ESPMO Project Profiler

Date: July 1, 2026  ·  Prepared by: ESPMO
Source: EDD T-Shirt Size / Template Breakdown (T-SHIRT SZ BRKDWN · AGILE&WATERFALL · mast_data)
Author of source: [T-Shirt Breakdown author] — per-template comments (“Jeff’s Comments”) attributed and preserved

# 1. Purpose

This memo documents, for the author of the T-Shirt Size / Template Breakdown, exactly how their document was used in the Project Profiler. It is written to be fair in two directions at once: it preserves the existing ESPMO document design a delivery schedule is already built on, and it reproduces the author’s required/optional matrix in full and without alteration.

# 2. Fidelity — reproduced cell-for-cell

The Profiler embeds the author’s matrix as data and drives the tool from it. An automated check (rules-gen/verify_fidelity.py) compares the embedded matrix against the author’s workbook:

| Templates in source vs. tool | 56 / 56 matched |
| --- | --- |
| Cell-for-cell differences (5 profiles × 56 rows) | 0 |
| Author’s per-template comments preserved | 44 / 44 |
| PAL Required/Optional | 23 / 25 (identical) |
| Hybrid-Agile Required/Optional | 11 / 31 (identical) |
| Waterfall Large / Medium / Small (Required) | 23 / 12 / 4 (identical) |

Nothing was dropped, added, or reweighted — verifiable anytime by re-running the check.

# 3. How the document is utilized

Single source of truth — the full matrix lives in the rules block (ESPMO_RULES.tshirt) and the Rules workbook (Tshirt_Templates).

Profile selection — each project maps to one of the author’s five columns (PAL → delivery approach → Waterfall T-shirt size); the tool reads that column’s Required/Optional exactly as set.

On screen — Required and Optional appear in click-to-open sections with the author’s comments as notes; the source is credited in the panel.

Author’s comments — all 44 carried in and shown in the export’s Note (author) column.

Autogenerator — the author’s mast_data SharePoint paths registered for 51 templates so the generator resolves the real EDD files.

Export — the CA-PMF Templates sheet exports the complete set with owner, phase, file, path, and author note.

# 4. Fairness to the existing design (the schedule)

The prior ESPMO core set — Charter, Project Management Plan, Governance Plan, Stakeholder Register, CRAID, RTM (six core document types, with their Mini / Full / Hybrid variants, all present in the author’s matrix) — remains the default on-screen view, so the schedule built on it is unaffected. The author’s fuller required/optional set is added on top, collapsed by default so a reader isn’t overwhelmed. Collapsing is display-only — the complete set always exports.

# 5. Complete crosswalk (all 56 templates)

Legend: R = Required · o = optional/recommended · · = not needed · ★ = core doc in main panel · ✓ = SharePoint path registered.

| Template | Phase | PAL | H-A | WF-L | WF-M | WF-S | ★ | Path | Author note |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Concept Development and Readiness Assessment | Concept | R | R | R | · | · |  | ✓ | Replaced by EDD Work Intake process |
| Concept Process Phase Checklist | Concept | o | · | R | · | · |  | ✓ |  |
| Hybrid-Agile Project Charter (to build) | Initiation | · | R | · | · | · | ★ | build | New template to be created for Hybrid-Agile only |
| Initiating Process Phase Checklist | Initiation | o | · | · | · | · |  | ✓ |  |
| Project Charter | Initiation | R | · | R | · | · | ★ | ✓ | Required for PAL Projects |
| Project Charter Mini | Initiation | · | · | · | R | R | ★ | ✓ |  |
| Project Document Approval | Initiation | o | o | o | · | · |  | ✓ | Only needed for a project that needs formal document or deliverable sign-offs |
| Project Priorities | Initiation | o | o | o | o | o |  | ✓ | Optional template |
| RACI Matrix | Initiation | R | R | R | R | · |  | ✓ | CA-PMF template should be for PAL projects only (USE NEW VERSION OF RACI) |
| RACI Matrix Mini | Initiation | · | · | R | R | · |  | ✓ | CA-PMF template should be for PAL projects only (USE NEW VERSION RACI) |
| Stakeholder Register | Initiation | R | R | R | R | o | ★ | ✓ | Recommended for all sizes of projects but only required for large & medium |
| Agile-Hybrid Project Management Plan (to build) | Planning | · | R | · | · | · | ★ | build | New template to be created for Hybrid-Agile only |
| Change Control Management Plan | Planning | R | o | R | o | · |  | ✓ | Required for large, recommended for medium |
| Change Request Form | Planning | R | o | R | o | · |  | ✓ | Required for large, recommended for medium |
| Change Request Log | Planning | o | o | R | o | · |  | ✓ | Required for large and medium |
| Communications Management Plan | Planning | R | o | R | o | · |  | ✓ | Required for large, recommended for medium |
| Contract Management Plan | Planning | R | o | o | o | o |  | ✓ | Optional for any size project except PAL |
| Corrective Action Plan | Planning | o | o | o | o | o |  | ✓ | Optional for any size project |
| Cost Management Plan | Planning | R | o | o | o | o |  | ✓ | Optional for any size project except PAL |
| Governance Management Plan | Planning | R | o | o | o | o | ★ | ✓ | Optional for any size project except PAL |
| Hybrid-Agile Product Roadmap (to build) | Planning | · | R | · | · | · |  | build | New template to be created for Hybrid-Agile only |
| Implementation Management Plan | Planning | o | o | o | o | o |  | ✓ | Optional for any size project |
| Issue Log | Planning | R | o | R | R | · |  | ✓ |  |
| Issue Management Plan | Planning | R | o | R | R | · |  | ✓ |  |
| Maintenance and Operations Transition Management Plan | Planning | o | o | o | o | o |  | ✓ | Optional for any size project |
| Meeting Agenda and Minutes | Planning | o | o | o | o | o |  | ✓ | Optional for any size project |
| Planning Process Phase Checklist | Planning | o | o | o | o | o |  | ✓ | Optional for any size project |
| Procurement Management Plan | Planning | R | o | o | o | o |  | ✓ | Optional for any size project |
| Product Backlog for Hybrid-Agile projects (to build) | Planning | · | R | · | · | · |  | build | New template to be created for Hybrid-Agile only |
| Project Management Plan PMP | Planning | · | · | R | · | · | ★ | ✓ |  |
| Project Management Plan PMP Mini | Planning | · | · | · | R | · | ★ | ✓ |  |
| Project Org Chart | Planning | o | o | o | o | o |  | ✓ | Optional for any size project |
| Quality Management Plan | Planning | o | o | o | o | o |  | ✓ | Optional for any size project |
| Requirements Management Plan | Planning | R | · | R | · | · |  | ✓ | Recommended for all sizes of projects but only required for Waterfall large |
| Requirements Traceability Matrix | Planning | R | · | R | · | · | ★ | ✓ | Recommended for all sizes of projects but only required for Waterfall large |
| Resource Management Plan | Planning | R | o | o | o | o |  | ✓ | Optional for any size project except PAL |
| Risk Management Plan | Planning | R | R | R | R | · |  | ✓ |  |
| Risk Register | Planning | R | R | R | R | · |  | ✓ |  |
| Schedule Management Plan | Planning | R | · | R | R | R |  | ✓ | Required for large T-Shirt size but recommended for all sizes |
| Scope Management | Planning | o | · | R | · | · |  | ✓ |  |
| Scope Management Plan | Planning | R | · | R | · | · |  | ✓ |  |
| Skills Assessment | Planning | o | o | o | o | o |  | ✓ | Optional for any size project |
| Stakeholder Management Plan | Planning | R | R | R | R | R |  | ✓ | Required for large & medium but recommended for all sizes |
| WBS | Planning | o | · | R | · | · |  | ✓ | Recommended for Waterfall large T-shirt |
| Deliverable Expectation Document | Execution | o | o | o | o | o |  | ✓ | Optional for any size project |
| Executing Process Phase Checklist | Execution | o | o | o | o | o |  | ✓ | Optional for any size project |
| Formal Product Acceptance | Execution | o | o | o | o | o |  | ✓ | Optional for any size project |
| Operational Readiness Assessment ORA | Execution | o | o | o | o | o |  | ✓ | Optional for any size project |
| Process Improvement Plan | Execution | o | o | o | o | o |  | ✓ | Optional for any size project |
| Sponsorship Commitment Survey | Execution | o | o | o | o | o |  | ✓ | Optional for any size project |
| Team Effectiveness Survey | Execution | o | o | o | o | o |  | ✓ | Optional for any size project |
| Work Authorization | Execution | o | o | o | o | o |  | ✓ | Optional for any size project |
| Closing Process Phase Checklist | Close | o | o | o | o | o |  | ✓ | Optional for any size project |
| Lessons Learned | Close | R | · | · | · | · |  | ✓ | We have a new template covering this category, now managed by Chizoba |
| Project Closeout Report | Close | R | o | o | o | o |  | ✓ | Optional for any size project |
| Retrospective (Lessons Learned) (to build) | Close | o | R | R | R | R |  | build |  |

# 6. Author acknowledgement

“I have reviewed how the T-Shirt Size / Template Breakdown was used in the ESPMO Project Profiler. My document was understood, represented fairly, and utilized — reproduced in full with my per-template comments preserved.”

Author: ____________________________     Signature: ____________________________     Date: ____________

Re-verify anytime: python3 rules-gen/verify_fidelity.py — 0 differences = full fidelity.